## Slide 1
PRELIMINARY RISK & SECURITY LOG
Score | Likelihood (1-5) | Impact (1-5)
1-4 | Low: Keep under review. | Minor: Inconvenient but not critical.
5-12 | Medium: Needs a plan. | Moderate: Requires changes to design/code.
15-25 | High/Extreme: Urgent action required. | Catastrophic: Project failure / Data Breach.
PART 1: RISK ASSESSMENT KEY
Use this standard key to score your risks.
Student Name: ___Daniel Wood________
Role: _____Secruity Consultant_______
Group Name: ____Codelaborators______

## Slide 2
Risk Score = Likelihood x Impact
1 - 4 (Low): Monitor.
5 - 12 (Medium): Needs a Plan.
15-25 (High): Requires immediate mitigation or test plan.
Ref ID | Risk Category | Risk Description / Threat | Likelihood (1 – 5) | Impact (1 – 5) | Total Score (L * I) | Proposed Mitigation for Sprint 2
R01 | Missing Member of Group | If someone is missing from a role, how will the role be filled? | 4 | 2 | 8 | Always a possibility, but multiple members of group covering roles.
R02 | Coding Errors | Issues with the code that create lack of function. | 1 | 5 | 5 | Easily correctable with testing.
R03 | Data Breach | Malicious software injection that can take peoples login data. | 5 | 5 | 25 | Huge possibility, repeated pen testing of the code to avert this is a priority.
R04 | DDoS Web Crash | Overloading the app to cause a crash or inoperable app | 3 | 4 | 12 | Preventative code writing to make sure this is not possible, but have a contingence to fix quickly if happens.
Identify 3-5 Key Risks Specific to Your Role that Could Affect the Final Project.